**SPRINT #5**

* REVIEW Meeting – 28/05

Product owner opens the meeting and concludes the goal has been the same like in sprint 3, to deliver the final product on the agreed schedule.

All the team members are presenting the user stories that have been implemented in the Sprint and Product owner is doing further testing. Product Owner is happy with the results.

Product Owner decides that for the moment no new backlog items have to be added or no modifications to the current backlog list.

* PLANNING

For this Sprint 4 user stories have been selected and the team agreed and confirmed its capacity.

**Sprint 5 daily meeting #2 – 29/05**

Yesterday the team spent time discussing the new user stories as there were conflicts of ideas on how to implement some part of the system and how to perform them. Later that day the team moved on to analyzing and designing of one of the user stories.

Today the team will continue the coding and deployment of the user story from yesterday (Jaume), continue with the analysis and design for the rest of the user stories (Dave and Florin).

Issues: team member Kenneth absent, no reasons given

**Sprint 5 daily meeting #3 – 30/05**

Yesterday the team has finished the analysis and design and coded most of it.

Today the team will continue with the code, testing, process report.

No issues to report for today, all team members are present at the meeting and available for the rest of the day.

**RETROSPECTIVE Meeting**

Scrum master checks in question to all attendants, how the work was going

We had this item actions in the list to accomplish for the completion of the sprint.

Evaluation:

* There have been issues with testing, but they eventually got solved.
* Everything else went well without any important data to be gathered from it

What worked well:

* It worked well having the analysis and the design that facilitated the implementation of the user stories

-We need more improvement on the testing

Solution: get support from supervisors on testing, check all available resources – presentation

-No improvements are needed for the moment.

Scrum master closes the retrospective, reminding them what to do next etc.